MALAMAAL Execution Toolkit

Operating Manual — turning discipline into a daily habit

This toolkit converts business goals into daily execution. It has five working sheets and three habit layers. Fill it, don't perfect it — discipline over duration. Use the companion workbook (Execution-Toolkit.xlsx) to fill in, or the Execution Cockpit app for the mobile-first version.

# The Reporting & Review Rhythm

Accountability is a cadence, not an event. Fix a time and stick to it:

| Cadence | Ritual | Time-box |
| --- | --- | --- |
| Daily | Day Close Report (DCR) | ≤ 90 seconds, 6 PM |
| Weekly | Review Sheet + KPI update | 20 min, Friday eve / Mon morning |
| Monthly | Deep-dive review meeting | 60 min |
| Quarterly | Rollup report to coach / partner | 90 min |

# 1. Day Close Report (DCR)

Purpose: build the daily habit and never lose a task.

- Fill every evening. Log tasks completed, pending tasks (each with a new deadline), and tomorrow's top 3–5 priorities.

- Pending tasks flow onto the Kanban board so nothing is dropped.

- Ask: did today move the needle? A streak grows each day you file.

# 2. Weekly Review Sheet

Purpose: step back and plan the next week.

- Fill Friday evening or Monday morning. Roll up the week's DCRs into Achieved and Challenges.

- The one question that matters: 'What moved the needle this week?'

- Set the top 3 focus items for next week.

# 3. Performance Matrix / KPI Tracker

Purpose: numbers keep you honest.

- Pick 5–7 core KPIs for your business type; set a target for each once.

- Enter Actuals weekly. Variance (+/-) and Variance % calculate automatically.

- Red/amber/green colouring shows reality at a glance.

# 4. Feedback Mechanism

Purpose: capture real-world insight and act fast.

- Log every customer or team signal; tag it Positive / Negative / Suggestion.

- Assign an owner and a status; review monthly and drive Pending → Done.

# 5. Kanban Board

Purpose: visual progress tracker for all tasks.

- Three columns: To Do → In Progress → Done. Move cards daily.

- Nothing sits in 'In Progress' past 3 days without a flag — kill stale tasks.

# Habit Layers (what makes it stick)

- Rule of 5 — do five small goal-related actions every day.

- 2-Minute Rule — if it takes under two minutes, do it now.

- Time Blocking — reserve prime hours for the most critical work.

- Streaks & heatmap — the single biggest retention lever; a broken streak is a reset, not a failure.

- Accountability partner — share your weekly goals and status every Friday; be brutally honest.

# How the two companions map to this manual

| Toolkit sheet | Workbook tab | App screen |
| --- | --- | --- |
| Day Close Report | DCR | Today |
| Weekly Review | Weekly Review | Review |
| KPI Tracker | KPI Tracker | KPIs |
| Feedback Log | Feedback Log | Feedback |
| Kanban Board | Kanban | Board |
| Habit layers | (in app) | Today + Streaks |